♠ ♥ ♦ ♣

STACKBLUFF

0 → 1 000 000 € ARR IN 12 MONTHS

Viral Free-to-Play Poker · Multi-Platform · Built by AI

FOUNDING DOCUMENT & 12-MONTH MASTER ROADMAP Version 1.0 · June 2026 · CONFIDENTIAL

| Parameter | Value |
| --- | --- |
| Budget total | 100 € (domain 10 €, ops 90 €) |
| Primary market | France (free-to-play, legally compliant) |
| Revenue target | 1 000 000 € ARR by Month 12 |
| Tech stack | Rust backend · WebAssembly frontend · Telegram Mini App |
| Build methodology | AI-first (5+ parallel DeepSeek agents, H24 ops) |
| Business model | Cosmetics · Season Pass · Social features · Ads (optional) |
| Legal frame | Play-money only — no real-money gambling (ARJEL-safe) |

# TABLE OF CONTENTS

| 1 | VISION & NORTH STAR | 3 |
| --- | --- | --- |
| 2 | LEGAL FRAMEWORK & COMPLIANCE | 4 |
| 3 | MARKET ANALYSIS & OPPORTUNITY | 5 |
| 4 | PRODUCT STRATEGY — WHAT MAKES US WIN | 6 |
| 5 | TECHNICAL ARCHITECTURE | 9 |
| 6 | TELEGRAM MINI APP STRATEGY | 11 |
| 7 | AI BUILD METHODOLOGY | 12 |
| 8 | VIRAL GROWTH ENGINE | 14 |
| 9 | MONETIZATION ARCHITECTURE | 17 |
| 10 | 12-MONTH SPRINT ROADMAP | 19 |
| 11 | FINANCIAL MODEL & PATH TO 1M ARR | 25 |
| 12 | TEAM & AI AGENT ORGANISATION | 28 |
| 13 | RISKS & MITIGATIONS | 30 |
| 14 | LAUNCH CHECKLIST | 31 |

# 1. VISION & NORTH STAR

StackBluff is a free-to-play, multi-platform social poker app built to be the most viral, most engaging, and most beautifully crafted poker experience on the internet — from Telegram to web to mobile — capturing France first, then Europe, then the world, generating 1 000 000 € ARR in its first operational year with near-zero cash.

## 1.1 The One-Sentence Pitch

"The Duolingo of poker — free, addictive, social, and beautiful — where you level up your game while competing with friends and going viral."

## 1.2 Why This Works

- Poker is the world's most recognisable skill card game — 100M+ active players globally

- Free-to-play removes all legal friction in France (ANJ only regulates real-money play)

- Telegram has 900M+ MAU and a built-in viral distribution engine via mini apps

- Social poker is fundamentally network-effect-driven — every invite grows value for all

- AI-built Rust stack = near-zero marginal cost, impossible-to-match performance

- The competition (Zynga Poker, World Series of Poker app) is slow, old, and ugly

## 1.3 The 1-Year Ambition in Numbers

| 5M+ users Total registered | 300K DAU Daily active | 1M€ ARR Annual recurring revenue | <90€ cash spent Infrastructure cost |
| --- | --- | --- | --- |

# 2. LEGAL FRAMEWORK & COMPLIANCE

## 2.1 Free-to-Play = No Gambling Licence Required

In France, the Autorité Nationale des Jeux (ANJ) regulates real-money gambling and poker. A play-money model with no cash-out path is explicitly exempt. This is the same legal ground as Zynga Poker, Pokerstars Play, and every social casino globally.

IRON RULES — NON-NEGOTIABLE:

1. Virtual chips have ZERO cash value. No exchange, no conversion, no crypto backdoor.

2. No real-money tournament entry fees, even disguised as cosmetics.

3. No secondary market for chips or items (no P2P trading).

4. Chip purchases are cosmetic economy acceleration only (like Candy Crush lives).

5. GDPR compliance from day one. Cookie consent, data deletion endpoint, DPA.

## 2.2 RGPD & Data Protection

- Declare processing to CNIL via DPO framework (free self-registration)

- Privacy-first architecture: no PII in game logs, pseudonymous user IDs

- Telegram Mini App: use only Telegram-provided user IDs (no scraping)

- Data residency: use EU-based Hetzner/OVH for all data storage

- ToS and Privacy Policy generated free with Iubenda or similar

## 2.3 Legal Entity

Register as a micro-entrepreneur (auto-entrepreneur) in France — free, instant, zero cost. This covers up to 77 700 € revenue before switching to SARL/SAS. At 1M ARR you'll convert, but that's a good problem.

# 3. MARKET ANALYSIS & OPPORTUNITY

## 3.1 Total Addressable Market

| Segment | Market Size | Our Entry | Timing |
| --- | --- | --- | --- |
| Social poker apps (global) | $3.2B revenue 2025 | Free-to-play layer | Month 1-6 |
| French online gaming users | 12M active | First target | Month 1-3 |
| Telegram Mini App users | 900M MAU | Viral channel | Month 2 |
| European poker enthusiasts | 30M players | Month 6+ | Month 6-12 |
| Mobile casual card games | $8.1B global | Cross-sell | Month 9-12 |

## 3.2 Competitive Landscape

| Competitor | Weakness | Our Edge |
| --- | --- | --- |
| Zynga Poker | Old UI, aggressive pay-to-win, no social depth | Social-first, beautiful Rust-powered UI, fair play |
| WSOP App | Slow, buggy, no Telegram, US-centric | Multi-platform, Telegram-native, EU-first |
| ClubGG | Complex, requires real club setup | Instant friend tables, no friction |
| 888 Poker Play | Real money adjacent, legal grey zone | Completely clean free-to-play |
| Pokerstars Play | Same parent as paid app — stigmatised | Independent, trust-native brand |

## 3.3 The Strategic Window

No Telegram-native poker mini app exists with high quality. The Telegram Mini App ecosystem exploded in 2024-2025 (Hamster Kombat: 300M users in 3 months). The window for a viral poker game built for Telegram is wide open right now.

# 4. PRODUCT STRATEGY — WHAT MAKES US WIN

## 4.1 Core Game Modes

### Texas Hold'em (Foundation)

- Standard cash tables: 2–9 players, 6 stake levels

- Sit & Go tournaments: 6 or 9 player, starts when full

- Multi-table tournaments (MTT): 30–500 players, scheduled

- Speed poker / Zoom-style: instant reseating after fold

### Differentiating Game Modes (Launch Week 2 onwards)

- Pineapple / OFC (Open Face Chinese) — almost no competitor has this

- Short Deck (6+) Hold'em — trending, fashionable among younger players

- Pot-Limit Omaha (PLO) — highly requested by serious players

- Dealer's Choice home games — community picks rotating variants

## 4.2 Killer Social Features (Differentiation Stack)

### 4.2.1 Club System (Mega Viral Driver)

Any user can create a Club — a persistent branded poker club with their own table, leaderboard, and custom chips. Clubs grow by invitation. This is the core viral loop.

- Club founding: instant, free, no friction

- Club leaderboard: weekly XP, monthly chip trophy for top players

- Club tournaments: club owner can schedule their own MTTs

- Club badges & skins: unlockable cosmetics only for club members

- Cross-club challenges: two clubs face off, creates community wars on social media

### 4.2.2 AI Coach "The Oracle"

After every hand, players can tap an AI coach button powered by Claude Haiku API (cost: <0.0001€/hand). The Oracle explains: what was the optimal play, what were the pot odds, what range did your opponent likely have. This is a genuine educational product that builds loyalty and justifies premium tiers.

### 4.2.3 Hand Replayer & Social Sharing

Every hand is replayable with a cinematic auto-generated replay card. One tap shares to Telegram, Twitter/X, TikTok. The share card shows: hand result ("I cracked Aces with 72o!"), animated card reveal, your chip count. Each share card includes an invite link. This is a micro-viral moment every session.

### 4.2.4 Live Reaction System

Real-time animated reactions at the table: emoji bursts, custom avatar reactions, timed messages. Players can send GIFs from a curated set. Premium players unlock exclusive reaction packs — this is a proven monetisation vector from Among Us, Clash of Clans.

### 4.2.5 StackBluff League (Seasonal Meta)

A Rocket League-style seasonal ranking system. Every 8 weeks a new season resets. Ranks: Brick, Bronze, Silver, Gold, Platinum, Diamond, Maestro, Legend. Each rank has a unique trophy card displayed on your profile. Season end rewards generate massive sharing spikes.

### 4.2.6 Daily Missions & Streak System

Daily missions with chip rewards: "Win a hand with a flush", "Bluff successfully 3 times", "Play 10 hands before 9AM". A 7-day streak unlocks a legendary chip pack. Borrowed directly from Duolingo's most effective retention mechanic.

### 4.2.7 Spectator & Kibitz Mode

Watch any public table as a spectator. Comment stream (like Twitch chat) alongside the table. High-stakes tables become entertainment content — players stream their gameplay, others watch. This creates organic Twitch/YouTube content about StackBluff at zero cost to us.

### 4.2.8 Poker School Integrated

Interactive lessons: hand reading, position theory, bankroll management. Completing lessons earns XP and free chips. This hooks beginners who are the most viral demographic — they share with friends to start learning together.

## 4.3 Platform Matrix

| Platform | Priority | Launch | Key Feature |
| --- | --- | --- | --- |
| Telegram Mini App | ★★★★★ | Week 2 | Viral sharing, group tables |
| Progressive Web App | ★★★★★ | Week 1 | Full game, no install |
| iOS App (PWA wrapper) | ★★★★ | Month 3 | Push notifications, app store |
| Android App | ★★★★ | Month 3 | Larger market, Google Play |
| Discord Bot+App | ★★★ | Month 4 | Community integration |
| Desktop Web | ★★★★ | Week 1 | Existing poker players |

## 4.4 UX Design Philosophy

- Dark mode only — poker is played at night, dark mode is 40% more engaging for card games

- 60fps animations rendered in WASM — buttery smooth compared to any React-based competitor

- Table skins: Night Club, Vegas Gold, Paris Café, Tokyo Neon — unlockable, shareable

- Card back customisation — every player has their signature look

- Sound design: rich audio layer with mute toggle — chips clicking, cards shuffling

- Haptic feedback on mobile for every card deal, chip action

# 5. TECHNICAL ARCHITECTURE

## 5.1 Architecture Overview

CORE PRINCIPLE: One Rust codebase. WASM frontend. Multi-platform distribution. Zero vendor lock-in.

### 5.1.1 Backend — Rust Actor Model

- Framework: Axum (HTTP/WS) + Tokio (async runtime)

- Game engine: Custom Rust poker library (hand evaluator, deck, game state machine)

- Actor model: Each poker table = isolated Tokio task. Scales to 10K+ concurrent tables on 2 cores

- WebSocket: One persistent connection per player. Sub-10ms action latency

- State storage: Redis for hot game state, PostgreSQL for persistent user data

- Message queue: In-process channel (tokio::sync::mpsc) — no Kafka needed at scale <100K concurrent

### 5.1.2 Frontend — Rust/WASM + Canvas

- Compile Rust game logic to WebAssembly for the browser

- Rendering: Canvas 2D API for table/cards, HTML for UI chrome

- Framework: Leptos (Rust/WASM component framework) — hot-reloading, reactive

- Animation: Custom keyframe engine in WASM — 60fps on low-end phones

- Asset pipeline: WebP sprites, compressed audio, lazy loading

### 5.1.3 Telegram Mini App Integration

- Mini App is served from the same Axum server (static WASM bundle)

- Telegram Bot API for notifications, lobby invites, tournament alerts

- TON blockchain: Optional cosmetic NFT layer (not required for v1, add Month 6)

- Telegram Stars: Use Telegram's native payment for chip bundles (30% less friction than Stripe)

### 5.1.4 Infrastructure — Zero-Cost Start

| Service | Provider | Cost | Notes |
| --- | --- | --- | --- |
| App server | Hetzner CAX11 | ~4€/month | ARM, 2 vCPU, 4GB RAM |
| PostgreSQL | Supabase free tier | 0€ | 500MB, plenty for 6 months |
| Redis | Upstash free tier | 0€ | 10K commands/day free |
| CDN / Static | Cloudflare free | 0€ | WASM bundle CDN |
| Domain | Namecheap | ~10€/year | Already budgeted |
| Bot hosting | Same Axum server | 0€ | No separate worker needed |
| Email (transact.) | Resend free tier | 0€ | 3000 emails/month free |
| Monitoring | Grafana Cloud free | 0€ | 10K series free |
| Total Month 1-3 |  | ~14€ | Well within 90€ ops budget |

### 5.1.5 Scalability Path (Month 6+)

- Horizontal: Add Hetzner nodes behind Nginx upstream. Each node = 1K+ concurrent tables

- Database: PgBouncer connection pooling. Read replicas for leaderboards

- Sharding: Table ID hash-based routing. No shared state between shards

- At 300K DAU estimate: 5x Hetzner CAX21 (10€/mo each) = 50€/mo total infra

## 5.2 Security

- RNG: Use OS-level CSPRNG (getrandom crate) — verifiable fair shuffle

- Anti-cheat: Server-side game state only. No trust in client. Cards never sent until revealed

- Rate limiting: Per-IP and per-user action limits via tower middleware

- DDoS: Cloudflare free tier provides basic DDoS protection

- Bot detection: Behavioural analysis on action timing patterns

# 6. TELEGRAM MINI APP STRATEGY

VERDICT: YES — Telegram Mini App is THE right first move.

Telegram Mini Apps are the most viral distribution channel in the world right now. Hamster Kombat acquired 300M users in 90 days with zero paid marketing. A well-designed poker game with strong social mechanics can replicate this.

## 6.1 Why Telegram for Poker is a Perfect Fit

- Telegram groups ARE poker clubs — every friend group has a group chat

- "Start a table" can be done directly from a group message with one tap

- No install friction: Mini App opens instantly inside Telegram

- Telegram Stars = frictionless micro-payments (better than any web payment flow)

- Telegram's viral coefficient: users share bots/apps in groups naturally

- 190M+ MAU in Europe alone — massive addressable audience

## 6.2 Telegram-Specific Features

### Group Table Summoning

User types /poker in any Telegram group. The bot sends a game card with "Join Table" button. Up to 9 players join directly from the group chat. Game runs in the Mini App. After the game, bot posts results back to the group: "@Alice won the pot with Full House! 🏆"

### Inline Challenges

User types @stackbluffbot challenge @friend in any conversation. A heads-up (1v1) challenge card appears. Friend taps to accept. Opens instantly. Result shared back automatically.

### Tournament Announcements

Clubs can post scheduled tournaments to their linked Telegram group. Bot sends reminders 1 hour, 10 minutes before start. Deep-link directly to tournament registration.

## 6.3 Telegram Stars Monetisation

Telegram Stars (launched 2024) allow in-app purchases inside Mini Apps with 0% fee to Telegram for digital goods sold to users. This means zero payment processing costs on chip purchases — a massive advantage over Stripe (1.4% + 0.25€) or Apple/Google (30% cut).

| Stars Bundle | Chip Value |
| --- | --- |
| 50 Stars (~1€) | 50 000 chips + bonus deck skin |
| 200 Stars (~4€) | 250 000 chips + exclusive avatar frame |
| 500 Stars (~10€) | 750 000 chips + VIP Season Pass (1 month) |
| 2000 Stars (~40€) | 4 000 000 chips + Founder badge + all cosmetics |

# 7. AI BUILD METHODOLOGY

## 7.1 The Agent Architecture

StackBluff is 100% built by AI agents running 24/7. This is not a gimmick — this is the core competitive moat. A solo human cannot compete. Five AI agents can.

| Agent | Responsibility | Tools |
| --- | --- | --- |
| Agent 1: Architect | System design, Rust core library, game engine, WebSocket protocol | DeepSeek R1, architecture docs |
| Agent 2: Frontend | WASM/Leptos UI, table rendering, animations, mobile optimization | DeepSeek V3, Canvas/WASM docs |
| Agent 3: Platform | Telegram bot, PWA manifest, iOS/Android wrapping, CI/CD | DeepSeek V3, platform APIs |
| Agent 4: Growth | SEO, landing page, viral mechanics, A/B test variants, copy | DeepSeek V3, analytics APIs |
| Agent 5: QA + Ops | Testing, bug reports, deployment scripts, monitoring alerts | DeepSeek R1, bash/git |

## 7.2 Operating Protocol

### Session Structure (Daily)

- Morning sync (5 min): Human reviews overnight agent output, sets day priorities

- Parallel execution: All 5 agents work their domains simultaneously

- Evening review (15 min): Human merges PRs, resolves conflicts, tests

- Overnight: Agents continue async tasks — no wasted time

### Prompt Engineering Stack

- Each agent has a master system prompt defining its role, codebase context, and current sprint goals

- Agents use XML-structured outputs for machine-parseable results

- Git workflow: Each agent pushes to a feature branch. Human merges daily

- Agent context: Full codebase fed as file tree + relevant file content on each session start

### Quality Control

- Agent 5 (QA) runs automated tests on every agent's output before merge

- Human veto: Any output that feels wrong gets discarded and re-prompted

- Regression testing: Rust test suite runs automatically via GitHub Actions (free)

- Performance testing: Load tests run weekly — target 10K concurrent WS connections on 1 node

## 7.3 The DeepSeek Advantage

DeepSeek R1 (reasoning) and V3 (coding) are currently the strongest free/low-cost coding models available via web interface. For Rust specifically, DeepSeek V3 outperforms most paid alternatives on system-level code. Running 5 browser sessions in parallel with carefully crafted context is the equivalent of a 5-person engineering team at zero cost.

SCALING TO H24: When a sprint requires full 24-hour execution (e.g. Week 1 infrastructure setup, major feature launches), rotate agents in 6-hour blocks. Agent 1 owns 00:00-06:00, Agent 2 owns 06:00-12:00, etc. Each agent's output becomes the next agent's starting context. This creates a continuous build pipeline with no downtime.

# 8. VIRAL GROWTH ENGINE

Target viral coefficient K > 1.3 (every 10 users bring in 13 new ones). This means exponential growth from day 1.

## 8.1 Core Viral Loops

### Loop 1: The Friend Table (Primary)

Player wins hand → Celebration screen → "Challenge a friend" one-tap CTA → Deep link sent via Telegram/WhatsApp/SMS → Friend joins with pre-filled table invite → Both players earn bonus chips for the first game together

### Loop 2: The Shareable Hand Moment

Dramatic hand outcome (bad beat, bluff caught, Royal Flush) → Auto-generated cinematic replay card → "Share this hand" with 3 platform shortcuts → Card shows StackBluff branding + invite link → Viewer clicks → Lands on web with that hand's replay playing → Signup CTA

### Loop 3: The Club Recruitment Loop

Club owner wants more players → Shares club invite link in friend groups → New player sees "Join [Club Name] on StackBluff" → Signs up, joins club → Gets club welcome bonus chips → Plays first game → Tells friends

### Loop 4: The Tournament Leaderboard Loop

Weekly tournament ends → Top 10 leaderboard generated as shareable image card → Club owner posts in Telegram group → Non-players see friends ranked → Curiosity drives signups → New players join next tournament

## 8.2 Telegram Viral Mechanics (Most Powerful)

- Referral bot flow: /start?ref=USERID tracks referred signups, awards 10K chips per successful invite

- Group poker bot: Any Telegram group can add @stackbluffbot — passive growth via group discovery

- Telegram channel: Create @StackBluffPoker channel, post daily hand of the day, tip of the day

- Sticker pack: Free downloadable Telegram sticker pack with poker hands, chip emotes — passive brand exposure

- Mini App from Telegram Store: Be listed in Telegram's official Mini App directory when launched

## 8.3 Social Media Growth (Zero Budget)

| Platform | Tactic | Target |
| --- | --- | --- |
| TikTok | Daily hand replay videos — "Can you spot the mistake?" puzzle format. Poker content gets 2-10M views regularly | 500K followers Month 6 |
| Twitter/X | Post daily #pokertwitter hand analyses. Engage poker community. Share big pots from StackBluff | 100K followers Month 6 |
| YouTube Shorts | Adapt TikTok content. "Worst bad beats of the week" compilations | 50K subscribers Month 6 |
| Reddit | r/poker, r/learnpoker — genuine value posts, game announcements, AMA as founder | Community goodwill |
| Instagram | Hand reveal reels, table skin showcases, chip art | 50K followers Month 6 |
| Discord | Create StackBluff Discord server, link from game. Strategy discussions, tournaments | 10K members Month 4 |

## 8.4 SEO & Content Marketing

- Target keywords: "free poker online", "poker gratuit", "jouer au poker sans argent", "poker en ligne france"

- Blog: AI-generated poker strategy content — 10 articles/week, all targeting long-tail search

- Poker hand history tool: Public searchable database of famous hands — drives search traffic

- Free poker odds calculator: Embeddable widget with StackBluff branding — linked from poker sites

- Language: French first (SEO goldmine — low competition vs English), then EN/ES/DE

## 8.5 Influencer & Streamer Strategy

Target: French poker streamers and Twitch streamers (10K-500K followers). Offer: exclusive streamer cosmetic pack + 10% affiliate commission on any chips sold to their audience. Cost: zero upfront. Upside: every stream is a live demo. Target 20 streamers by Month 3.

## 8.6 Growth Hacking Mechanisms

| Hack | Mechanic | Expected Impact |
| --- | --- | --- |
| Daily Free Chips | Login bonus that grows with streak (100 → 200 → 500 → 1000 chips) | DAU retention +35% |
| Chip Gifting | Send chips to any Telegram user — they get a notification with app link | K-factor +0.15 |
| Time-Limited Events | "Midnight Madness" 2x chip weekends — FOMO drives sessions | Weekend DAU +60% |
| Achievement Badges | "First bluff", "Royal Flush", "Shark" — shareable on profile | Session depth +20% |
| Leaderboard Prestige | Monthly global top 100 — visible on profile forever | Competitive retention |
| New User Referral | Both parties get bonus — giver gets 10% of referee's first purchase | K-factor +0.2 |
| Waitlist Pre-launch | Build 5K email list before launch with "Join Early Access" landing page | Day 1 user spike |

# 9. MONETISATION ARCHITECTURE

StackBluff uses a layered monetisation model with 5 independent revenue streams. This diversification is critical for hitting 1M ARR and provides resilience if any one stream underperforms.

## 9.1 Revenue Streams

### Stream 1: Cosmetic Shop (Projected: 40% of revenue)

All gameplay is free. The shop sells appearance items only: table skins, card backs, avatar frames, chip sets, hand emotes, dealer buttons. Pricing: 1€–10€ per item. Bundles: 15€ for seasonal pack.

### Stream 2: StackBluff Season Pass (Projected: 30% of revenue)

8-week season pass at 5.99€. Includes: exclusive cosmetics, bonus chip multiplier, access to Season-exclusive tournaments, ad-free experience, priority table seating. Renewable. Target: 10% of active monthly users convert.

### Stream 3: Chip Acceleration Bundles (Projected: 15% of revenue)

Players can always earn chips free through play. Chip bundles let them skip the grind. Priced at 1€–40€. Not pay-to-win — just time-saving. Chip bundles are only for cosmetic purchasing power, they don't affect table gameplay (each game starts with equal stacks).

### Stream 4: Club Pro Features (Projected: 10% of revenue)

Free clubs get: 8 players max, 1 table, basic stats. Club Pro (4.99€/month per club owner): unlimited players, multiple simultaneous tables, advanced stats dashboard, custom club skin, scheduled tournament creation, Discord/Telegram integration bot.

### Stream 5: Advertising (Projected: 5% of revenue)

Non-intrusive: banner on lobby screen only (never in-game), rewarded video ads (watch 30s = 5000 chips). Target: free users only. Estimated ARPU from ads: 0.10€/MAU/month. Remove ads completely available as a 1.99€ one-time purchase.

## 9.2 Conversion Funnel

| Stage | Users | Conversion | ARR Contribution |
| --- | --- | --- | --- |
| Total Registered | 5 000 000 | — | — |
| MAU (active monthly) | 1 500 000 | 30% of reg | — |
| Any paid conversion | 150 000 | 10% of MAU | ~600K€ ARR |
| Season Pass holders | 75 000 | 5% of MAU | ~270K€ ARR |
| Club Pro owners | 15 000 | 1% of MAU | ~90K€ ARR |
| Ad revenue (free users) | 1 350 000 | — | ~135K€ ARR |
| TOTAL |  |  | ~1 095 000€ ARR |

## 9.3 Payment Infrastructure

- Telegram Stars: Primary channel for Telegram Mini App purchases (0% platform fee)

- Stripe: Web payments — credit card, Apple Pay, Google Pay

- PayPal: Optional, adds 5-8% more conversions especially in France

- All prices shown in EUR with TVA included (20% French VAT for digital goods)

## 9.4 Anti-Whale & Fairness Design

The greatest risk to a social game is pay-to-win perception. StackBluff's solution: every tournament and cash game starts from equal chip stacks. Purchased chips only affect the meta-economy (buying cosmetics, entering premium events). Your wallet never beats a better player at the table.

# 10. 12-MONTH SPRINT ROADMAP

## PHASE 1: FOUNDATION (Weeks 1–4)

Goal: Playable MVP live on web + Telegram. First 100 real users. Validate core loop.

### Week 1 — The Engine Room

- Agent 1: Bootstrap Rust workspace — Axum server, WebSocket handler, game state machine

- Agent 1: Implement Texas Hold'em core library: deck, hand evaluator, betting logic, pot calculation

- Agent 2: Leptos skeleton app compiling to WASM — lobby screen, placeholder table

- Agent 3: Domain setup, Cloudflare DNS, Hetzner VPS provisioned, CI/CD pipeline (GitHub Actions)

- Agent 4: Landing page live — email waitlist with viral referral (use Viral Loops free tier)

- Agent 5: Test suite skeleton — hand evaluator unit tests, server stress test scripts

- Human: Register micro-entrepreneur, open Stripe account, set up Telegram bot token

### Week 2 — Telegram First

- Agent 1: Complete WebSocket game protocol — player actions (fold/call/raise), state sync

- Agent 2: Full table UI — cards, chips, player seats, action buttons (must be beautiful)

- Agent 3: Telegram Mini App integration — bot commands /poker /newgame /join

- Agent 4: Launch Telegram channel @StackBluffPoker, first viral content posts

- Agent 5: End-to-end game test — full 6-player hand from deal to showdown

- TARGET: Playable 6-player Texas Hold'em in Telegram Mini App by end of week

### Week 3 — Web Launch

- Agent 1: User auth system — Telegram OAuth + email/password, JWT tokens

- Agent 2: Lobby screen — find tables, create table, quick join

- Agent 2: Chip counts persistent — database integration

- Agent 3: PWA manifest — installable from Chrome/Safari, service worker for offline lobby

- Agent 4: SEO landing pages for top 20 target keywords in French

- Agent 5: Security audit — no chip duplication, no state manipulation possible

- TARGET: Soft launch to 50 beta testers from waitlist

### Week 4 — Polish & Fix

- All agents: Bug fixing from beta feedback

- Agent 2: Mobile optimisation — full game playable on iPhone 12 screen

- Agent 2: Daily chip bonus, first time user experience (FTUE) tutorial

- Agent 4: Referral system live — /start?ref= deep links working

- Agent 3: First payment flow — Stripe integration, 1 chip bundle purchaseable

- TARGET: 100 real active users, first revenue transaction

## PHASE 2: GROWTH IGNITION (Months 2–3)

Goal: 1 000 DAU, first 1 000€ revenue, Club system live, viral loops operating.

### Month 2 — Social Mechanics

- Club system full implementation — create club, invite members, club leaderboard

- Hand replayer + shareable hand cards (this is critical for viral growth)

- Sit & Go tournaments — 6 and 9 player, auto-start

- Live reaction system — emoji bursts at table

- Full cosmetic shop — 20+ items, 5 bundles

- Season Pass v1 launch — 5.99€, first season theme: "Las Vegas Nights"

- Mobile app wrapping — iOS PWA and Android APK via Capacitor

- Launch on r/poker, r/france — genuine community posts, not spam

- First influencer outreach — 10 French poker Twitch streamers

### Month 3 — Acquisition Push

- AI Coach "The Oracle" — post-hand analysis powered by LLM API

- Poker School — 10 beginner lessons with XP rewards

- Speed Poker mode (Zoom-style)

- Discord bot + StackBluff Discord server launch

- App Store submission — iOS App Store (requires 99€/year Apple Dev — schedule for Month 6)

- TikTok channel launch — daily hand content, aim for first viral video

- Club Pro tier launch — 4.99€/month

- TARGET: 5 000 DAU, 5 000€ MRR

## PHASE 3: MOMENTUM (Months 4–6)

Goal: 50 000 DAU, 50 000€ MRR. First major viral moment. League system live.

### Month 4 — League & Competition

- StackBluff League — full seasonal ranking system, Season 1 launch

- MTT (multi-table tournaments) — 50+ player scheduled events

- Cross-club challenges — Club Wars tournament system

- Leaderboard shareable images — auto-generated weekly

- Referral program v2 — two-sided rewards, higher bonus chips

- Push notifications — PWA and Telegram bot reminders

- Pot-Limit Omaha added

### Month 5 — International

- English language version complete

- German and Spanish partial localisation

- Target: UK, Germany, Spain via Telegram and SEO

- Short Deck (6+) Hold'em mode

- TON blockchain cosmetic NFT layer — optional, for Telegram users wanting digital ownership

- Spectator mode + kibitz chat

- Streamer integration kit — custom overlay, stream alerts via OBS plugin

### Month 6 — Scale Foundation

- iOS App Store launch (native wrapper)

- Android Play Store launch

- Infrastructure scale-out — 3 Hetzner nodes, Redis cluster

- Season 2 launch — new theme, new cosmetics

- First 100-player MTT

- Target: 50 000 DAU, 83 000€ MRR

## PHASE 4: DOMINATION (Months 7–9)

Goal: 150 000 DAU, 500 000€ cumulative revenue. Market leader in French free poker.

- Open Face Chinese Poker (OFC) — no major competitor has this

- Dealer's Choice home game mode — players vote on variant each hand

- Advanced analytics dashboard for players — leak finder, win rate tracker

- Pro training partnership — collaborate with known poker coaches for exclusive content

- Premium table hosting — pay to host private branded table events

- StackBluff Academy — full video course integration with LLM tutor

- Season 3 + 4 — major cosmetic drops, community events

- Dedicated mobile apps — React Native or Flutter layer over WASM core

- First community tournament: StackBluff Open — free entry, major cosmetic prize pool

- Affiliate programme full launch — publishers, poker sites, educational channels

## PHASE 5: 1M ARR CROSSING (Months 10–12)

Goal: Cross 83 333€ MRR = 1M ARR run rate. 300 000 DAU. 5M registered users.

- StackBluff Pro tier — 12.99€/month for serious players: rakeback equivalent in chips, exclusive tournaments, dedicated table support

- API for clubs — clubs can build their own leaderboard widgets, social pages

- B2B Club licensing — poker schools, casinos, poker media sites white-label the club system

- Major influencer campaigns — budget from revenue, not from initial capital

- Season Pass 5 + 6 with major brand collaborations

- StackBluff Championships — 10 000 player MTT, massive spectator event, streamed live

- Series A preparation — with 1M ARR and 5M users, valuation is €10–20M

## 10.1 Roadmap Summary Table

| Month | Key Milestone | DAU Target | MRR Target |
| --- | --- | --- | --- |
| Month 1 | MVP live, 100 users, first payment | 100 | 0€ |
| Month 2 | Clubs, Shop, Season Pass live | 1 000 | 1 000€ |
| Month 3 | Mobile apps, Influencer push | 5 000 | 5 000€ |
| Month 4 | League system, MTT, Viral push | 15 000 | 15 000€ |
| Month 5 | International, OFC, Streamers | 30 000 | 30 000€ |
| Month 6 | App Store, Scale infra | 50 000 | 50 000€ |
| Month 7 | Dealer's Choice, Analytics | 80 000 | 65 000€ |
| Month 8 | StackBluff Academy, Pro tier | 120 000 | 75 000€ |
| Month 9 | Community tournament | 150 000 | 80 000€ |
| Month 10 | 5M registered users milestone | 200 000 | 83 000€ |
| Month 11 | B2B clubs, Affiliates scale | 250 000 | 90 000€ |
| Month 12 | 1M ARR crossed 🏆 | 300 000 | 100 000€ |

# 11. FINANCIAL MODEL & PATH TO 1M ARR

## 11.1 Budget Allocation (100€ Total)

| Expense | Amount |
| --- | --- |
| Domain (Namecheap, .io preferred) | 10€ (already budgeted) |
| Hetzner CAX11 server (Months 1-6 at ~4€/mo) | 24€ |
| Apple Developer Account (Month 6, annual) | 0€ DEFERRED — fund from revenue |
| Google Play Developer | 25€ one-time |
| Miscellaneous (SSL cert via Let's Encrypt = free, backups) | 5€ |
| Strategic reserve (server upgrade trigger at 10K DAU) | 36€ |
| TOTAL | 100€ |

## 11.2 Revenue Model Assumptions

| Metric | Conservative | Optimistic |
| --- | --- | --- |
| Monthly user growth rate | 25% | 60% |
| Paid conversion rate (MAU) | 5% | 15% |
| Average revenue per paying user/month | 6€ | 9€ |
| Season Pass conversion (of MAU) | 3% | 8% |
| Club Pro conversion (club owners) | 15% | 35% |
| Ad CPM (free users) | 0.08€ | 0.15€ |

## 11.3 Monthly Revenue Build (Conservative)

| Month | MAU | Paying Users | MRR |
| --- | --- | --- | --- |
| 1 | 500 | 0 | 0€ |
| 2 | 2 000 | 100 | 600€ |
| 3 | 8 000 | 400 | 2 400€ |
| 4 | 25 000 | 1 250 | 7 500€ |
| 5 | 60 000 | 3 000 | 18 000€ |
| 6 | 120 000 | 6 000 | 36 000€ |
| 7 | 220 000 | 11 000 | 66 000€ |
| 8 | 350 000 | 17 500 | 105 000€ |
| 9 | 500 000 | 25 000 | 150 000€ |
| 10 | 700 000 | 35 000 | 210 000€ |
| 11 | 900 000 | 45 000 | 270 000€ |
| 12 | 1 200 000 | 60 000 | 360 000€ |
| ARR at Month 12 |  |  | 4 320 000€ 🚀 |

Note: The conservative model actually exceeds 1M ARR by Month 7 and reaches 4M+ ARR by Month 12. The 1M ARR target is achievable even at 50% of conservative projections. The model above uses 5% paid conversion which is the industry standard minimum for polished social games.

## 11.4 Infrastructure Cost Scaling

| Users (DAU) | Infra Needed | Monthly Cost | Margin Impact |
| --- | --- | --- | --- |
| 0–10 000 | 1x Hetzner CAX11 | 4€ | Negligible |
| 10 000–50 000 | 1x Hetzner CAX21 + Supabase Pro | 20€ | Negligible |
| 50 000–200 000 | 3x Hetzner CAX31 + Redis Cloud | 80€ | <0.1% of MRR |
| 200 000–1 000 000 | 5x CAX41 + managed Postgres | 200€ | <0.1% of MRR |
| 1 000 000+ DAU | Hetzner Cloud auto-scaling | 500–1000€ | <0.1% of MRR |

The Rust + WASM stack's performance means infrastructure costs remain <0.5% of revenue at any realistic scale. This is the technical moat.

# 12. TEAM & AI AGENT ORGANISATION

## 12.1 Human Role

The human founder serves as CEO/CPO/CTO. Daily time commitment: 2-4 hours in Months 1-3, scaling to 6-8 hours in Months 4-12 as the business needs coordination. Primary responsibilities:

- Vision & product decisions — no AI can replace the founder's taste

- Community management — authentic human presence on Telegram, Discord, Reddit

- Business development — streamer outreach, B2B partnerships, legal

- Quality gate — reviewing and approving all agent outputs before deploy

- Financial oversight — Stripe dashboard, cost monitoring, reinvestment decisions

## 12.2 AI Agent Specifications

### Agent 1 — Backend Architect (DeepSeek R1)

- Primary: Rust core, WebSocket protocol, game state machine

- Secondary: Database schema, API design, security review

- Prompt seed: System prompt includes full game rules, Rust/Axum docs reference, performance targets

- Output format: Rust files with // AGENT1 comment headers, test cases included

### Agent 2 — Frontend Engineer (DeepSeek V3)

- Primary: Leptos/WASM components, Canvas rendering, animation system

- Secondary: Mobile responsiveness, accessibility, loading performance

- Prompt seed: UI/UX specs, brand guidelines, Leptos docs, existing component library

- Output format: Rust/WASM components + CSS variables

### Agent 3 — Platform Integrations (DeepSeek V3)

- Primary: Telegram bot/miniapp, PWA setup, iOS/Android wrapper

- Secondary: CI/CD scripts, deployment automation, environment configs

- Prompt seed: Telegram API docs, Apple/Google guidelines, existing bot code

- Output format: Shell scripts, YAML configs, Rust bot handlers

### Agent 4 — Growth Engineer (DeepSeek V3)

- Primary: Landing pages, SEO content, viral loop implementations, A/B test code

- Secondary: Analytics event tracking, email sequences, social post copy

- Prompt seed: Growth frameworks, competitor analysis, current metrics, target keywords

- Output format: HTML/CSS landing pages, blog articles, analytics config

### Agent 5 — QA & DevOps (DeepSeek R1)

- Primary: Test suite maintenance, bug reproduction scripts, load tests

- Secondary: Monitoring alerts, incident response runbooks, deployment verification

- Prompt seed: All current test failures, performance benchmarks, deployment logs

- Output format: Rust test files, bash scripts, Grafana dashboard configs

## 12.3 Sprint Management Protocol

| Day Part | Activity | Duration |
| --- | --- | --- |
| Morning (9:00) | Review overnight builds, check metrics, set daily goals | 15 min |
| Morning (9:15) | Feed all 5 agents with daily context + specific tasks | 30 min |
| Daytime | Agents work in parallel on assigned tasks | 8 hours |
| Evening (18:00) | Review outputs, merge approved code, deploy to staging | 45 min |
| Evening (19:00) | Test staging manually, identify blockers | 30 min |
| Night | Agents continue on non-blocking tasks, long-running builds | Overnight |

# 13. RISKS & MITIGATIONS

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| DeepSeek downtime / quality drop | Medium | High | Keep Claude/GPT-4 as backup. Modular prompts work across models |
| Telegram policy change on mini apps | Low | High | PWA web version is primary; Telegram is distribution layer only |
| Viral growth fails to materialise | Medium | High | Paid UA budget from first revenue; Discord/Reddit organic always works |
| Legal challenge on free-to-play | Low | Critical | Strict no-cash-out rule. Consult CNIL proactively in Month 2 |
| Competitor copies features | High | Medium | Speed advantage; Rust performance moat; community network effects |
| Infrastructure costs spike | Low | Medium | Rust efficiency makes this nearly impossible; auto-scaling alerts |
| Payment processor blocks account | Low | High | Use both Stripe + PayPal + Telegram Stars. Diversification |
| AI agent produces buggy code | High | Low | Agent 5 QA gate + human review. Nothing deploys without approval |
| Apple rejects app | Medium | Low | PWA covers iOS. App Store is bonus, not requirement |
| Key metric — paid conversion <2% | Medium | High | Pivot cosmetic pricing, add ad tier, reduce Season Pass price |

# 14. LAUNCH CHECKLIST

## Pre-Launch (Week 0 — before writing code)

- Register micro-entrepreneur status (free, takes 1 week online)

- Purchase domain — stackbluff.io or similar (10€)

- Set up Hetzner VPS account (credit card required, 4€/month)

- Create Telegram bot via @BotFather — get bot token

- Open Stripe account — verify identity

- Create GitHub organisation for StackBluff — private repos

- Set up Cloudflare account — add domain, configure DNS

- Create DeepSeek account x5 (one per agent) — or use API if budget allows

- Write master system prompts for all 5 agents before starting

- Set up Supabase project (free tier) — get connection string

- Create @StackBluffPoker on Twitter/X, Instagram, TikTok, Telegram channel

- Build email waitlist landing page (use Carrd free tier)

## Week 1 Technical Launch Gates

- Rust game engine: all hand combinations evaluate correctly (test suite passes)

- WebSocket: 100 concurrent connections stable for 60 minutes

- Database: user creation, chip balance, hand history all CRUD working

- WASM bundle: loads in <3 seconds on mobile 4G connection

- HTTPS: valid SSL cert (Let's Encrypt via Caddy)

## Week 2 Telegram Launch Gates

- /poker command in group creates working table

- Mini App loads in Telegram iOS and Android

- Full hand plays out to completion, chips update correctly

- Referral deep links track correctly

- Bot posts game results back to group chat

## Month 1 Business Launch Gates

- First paying customer (any amount)

- CNIL declaration submitted

- Privacy Policy and ToS live on site

- GDPR consent flow working (cookie banner, data deletion endpoint)

- Monitoring dashboard live — uptime, error rate, DAU visible

- First streamer playing on stream

♠ ♥ ♦ ♣

The chips are on the table. Time to go all in.

StackBluff — Built by AI. Played by millions.

Document Version 1.0 · June 2026 · Confidential